|  |  |  |
| --- | --- | --- |
| **Week** | **TODO** | **Remarks** |
| Nov | Background research into cyber forensics and real-world examples of cyber attacks |  |
| 1st week Dec | Background research about argumentation, forensics and attribution |  |
| 2nd week Dec |  |
| 3rd week Dec | Architectural overview of project, project timeline |  |
| 4th week Dec | Gather forensic examples and create rules |  |
| 5th Jan  (internal deadline) | 1st draft for interim report | Background, Project plan |
| 10th Jan  (internal deadline) | 2nd draft for interim report (including introduction) |  |
| Jan | Refine interim report |  |
| 1st week Feb | Finalize report |  |
| **9th Feb** | Project Interim Report | Deadline |
| 2nd – 3rd week Feb | 1. Extract rules and evidence and categorize into technical, operational and strategic 2. Construct examples for evaluation purposes |  |
| 3rd week Feb |  |  |
| **2nd March** | Project review deadline | Deadline |
| 4th week Feb – 1st week Mar | 1. Construct reasoner using categorized rules 2. Construct reasoner using un-categorized rules 3. First testings + evaluation of 2 different reasoner structures |  |
| 2nd week Mar – 1st | 1. Gather and incorporate geopolitical context and social evidence and rules (operational layer) 2. Incorporate past cases and rules (strategic layer) 3. Testing and evaluation |  |
| 2nd – 3rd week Apr | Gather geopolitical context information |  |
| 4th week March | Incorporate geopolitical information into reasoner |  |
| 3rd week April | 1st draft final report |  |
| 2nd week April | Incorporate evidence input from common forensic tools |  |
| May | Refine final report |  |
| **18th June** | Final report | Deadline |
| **25th - 26th June** | Preliminary Archive + Presentation | Deadline |

**Deadlines**

(spring)  
**9th Feb**: Project Interim Report  
**2nd March:** Project review deadline (arrange meeting with 2nd marker)

(summer)

**14th - 18th May:** Project health check-up (meet supervisor)  
**18th June**: Final report due  
**26th June**: Preliminary Archive due  
**25th - 26th June**: Presentation days